**[Lab 7](https://acconline.austincc.edu/webapps/assignment/uploadAssignment?content_id=_9335069_1&course_id=_752851_1&assign_group_id=&mode=view)**

Check schedule for due date.  If you have not already downloaded Microsoft Project, please refer to Course Orientation.

**Objective:**

In this lab you will create a complete test schedule, including activities, resources and costs using the capabilities of Microsoft Project.

**Steps for success:**

1. The specifications for your test schedule are as follows (a) The test activity consists of two phases (FVT and SVT), (b) each phase will include the following activities: test design, test execution, regression and contingency, (c) FVT will require the following resources: Hardware Emulator, Database Software, Networking Emulation, (d) SVT will require the following resources: Customer Hardware, Database Software, Networking Hardware, (e) be sure to sequence the tests properly (FVT then SVT) and assign the required resources, (f) finally, add costs (that you make up) to see how you can track expenses.

2. Carefully review the following youtube video which will show you exactly how to use Microsoft Project to complete the requirements of this lab (you will most likely want to watch it more than once): <https://www.youtube.com/watch?v=_eD2u8bxecs>

3. When you have finished this lab, submit your Microsoft Project file via the assignment link.